Milestone 1

Individual Evidence Pack

- College: College of Computing

- Major: Computer Science

- Group Number: Project Team 2

- Student Name: CHEN Xian

- Student Number: 59790558

- Milestone: M1

Polymarket signal analysis — detect unusual odds movements empirically

1   What I Contributed

- Lead the project discussion, selected and scoped the project topic. Confirmed "Polymarket signal analysis" as team topic.

- Researched Polymarket ecosystem: Investigated Gamma API (market metadata), CLOB API (order books), and official py-clob-client SDK.

- Defined data requirements: Identified 8 critical time-series fields for anomaly detection:

- Price signals: midpoint, best_bid, best_ask, spread

- Liquidity signals: bid_depth_top5, ask_depth_top5

- Temporal: timestamp, datetime

- Designed stratified sampling strategy: 3-tier approach (high/medium/low liquidity markets) to study relationship between liquidity and anomaly frequency

- Defined initial data requirements: Identified critical time-series features for anomaly detection (price jumps, volatility spikes, order book imbalance, spread widening).

- Defined team roles and workload for a 5-person group and Drafted preliminary roadmap covering data collection → feature engineering → anomaly definition → detection methods → empirical validation.

- Data Collection Progress (Test for 1 hours)

2   Evidence

- System Architecture Diagram

- GitHub Repository:  https://github.com/SHANECHEN0722/pet-getdata.git

3   Validation Performed

Data Collection System Testing

What was tested:
End-to-end data pipeline from market selection → API polling → CSV storage

Method:
Ran python -m getdata.test (2-minute test mode) to validate:

API connectivity and authentication (unauthenticated read-only access)

Market filtering logic (150 → 12 markets)

Stratified sampling distribution (6:4:2 ratio)

Data collection for all 12 markets × 2 tokens = 24 time series

CSV file creation and schema correctness (8 fields)

Error handling (retries, timeouts)

Result:
PASS - All time series files created successfully

Market metadata: 12 rows written to market_metadata.csv

Time series: 3 data points per token

Schema validation: All 8 fields present (timestamp, datetime, midpoint, best_bid, best_ask, spread, bid_depth_top5, ask_depth_top5)

Zero API failures in test run